MEETING INTELLIGENCE

Development Phases

User Stories  |  Functional Requirements  |  Definition of Done

| Document Type | Product Backlog & Phase Plan |
| --- | --- |
| Total Phases | 5 phases (MVP through Enterprise) |
| Total User Stories | 35 stories across all phases |
| Version | 1.0 — May 2026 |

# Overview & Phase Summary

This document defines all five development phases for Meeting Intelligence, from MVP audio capture through to enterprise-grade agent automation. Each phase contains user stories with acceptance criteria, a full functional requirements table, and a Definition of Done checklist that must be fully satisfied before the phase is considered complete and the next phase begins.

Phases are designed to ship value independently. Each phase produces working software that real users can use. Features are additive — no phase requires breaking changes to the previous one.

| # | Phase Title | Timeline | Stories | Core Focus |
| --- | --- | --- | --- | --- |
| P1 | Native Capture & Live Transcript | Weeks 1–2 | 7 | OS audio capture, VAD, WebSocket streaming, real-time STT |
| P2 | Persistence & Authentication | Week 3 | 6 | User accounts, meeting history, Postgres, S3, Redis |
| P3 | LLM Summarisation | Week 4 | 8 | Map-reduce summaries, action items, structured JSON output |
| P4 | Search, Teams & Polish | Week 5 | 7 | Semantic search, desktop distribution, signed binaries, UX |
| P5 | Agent Integrations (MCP) | Weeks 6–8 | 7 | Email agent, calendar sync, CRM push, enterprise STT, SSO |

| Phase 1 | Native Capture & Live Transcript | Timeline Weeks 1–2 |
| --- | --- | --- |

The highest-risk work in the entire project. The goal is a working binary that listens to system audio, streams it to a backend, and displays a real-time transcript on screen. Everything else in the product is built on this core loop.

## User Stories

| US-01 ¦ Start a Recording Session |  |
| --- | --- |
| As a... | meeting participant |
| I want to... | start an audio recording session with one click |
| So that... | I can capture the meeting without any manual setup or configuration |
| AC | - A Record button is visible in the main application window at all times |
|  | - Clicking Record triggers OS permission prompts for microphone and screen audio on first launch |
|  | - Once permissions are granted, recording begins within 2 seconds |
|  | - The UI shows a pulsing red indicator and an elapsed time counter while recording is active |
|  | - The button changes to a Stop button while recording is in progress |

| US-02 ¦ See Live Transcript Appear on Screen |  |
| --- | --- |
| As a... | meeting participant |
| I want to... | see the spoken words appear as text on screen in real time as people speak |
| So that... | I can follow the transcript and verify that the system is working correctly |
| AC | - Transcript lines appear on screen with no more than 1.5 seconds of latency from speech |
|  | - Each line shows the speaker label (e.g. 'Speaker 1') returned by the STT diarisation engine |
|  | - The transcript panel auto-scrolls to the latest line |
|  | - Partial/interim results are displayed in a lighter colour and replaced by final results |
|  | - The system correctly handles overlapping speakers without crashing |
|  | - Audio from both system output (meeting audio) and microphone are captured simultaneously |

| US-03 ¦ Stop a Recording and See Confirmation |  |
| --- | --- |
| As a... | meeting participant |
| I want to... | stop the recording and receive a clear confirmation that the session has ended |
| So that... | I know the capture is complete and no audio is being processed unexpectedly |
| AC | - Clicking Stop halts audio capture within 500 ms |
|  | - The UI transitions from the live view to a session-ended screen |
|  | - A summary of session stats is shown: duration, approximate word count, speaker count |
|  | - The user is informed that summary processing is in progress |

| US-04 ¦ Use the App on macOS and Windows |  |
| --- | --- |
| As a... | user on either macOS or Windows |
| I want to... | install and run the application natively on my operating system |
| So that... | I can use the tool regardless of which platform my company standardises on |
| AC | - A signed macOS .dmg installer is produced by the CI pipeline |
|  | - A signed Windows .msi installer is produced by the CI pipeline |
|  | - Audio capture works on macOS 13 Ventura and later via ScreenCaptureKit |
|  | - Audio capture works on Windows 10 and later via WASAPI loopback |
|  | - No additional drivers or software are required after installation |

| US-05 ¦ Automatic Silence Filtering |  |
| --- | --- |
| As a... | user paying for a transcription API |
| I want to... | have silence and background noise automatically filtered before audio is sent for transcription |
| So that... | I am not charged for empty audio and the transcript is not filled with noise artefacts |
| AC | - Voice Activity Detection (VAD) runs locally on every 20 ms audio frame before transmission |
|  | - Frames classified as silence are dropped and not transmitted to the STT API |
|  | - VAD sensitivity is tunable via a settings value (not exposed to end users in MVP) |
|  | - Silence filtering reduces transmitted audio by at least 30% in a typical meeting with pauses |

| US-06 ¦ Connection Loss Recovery |  |
| --- | --- |
| As a... | user in a long meeting |
| I want to... | have the transcription automatically reconnect if the network connection drops briefly |
| So that... | I do not lose the entire transcript because of a momentary network blip |
| AC | - If the WebSocket connection to the backend drops, the app retries with exponential backoff (1s, 2s, 4s, max 30s) |
|  | - The UI shows a 'Reconnecting...' indicator during a retry attempt |
|  | - Audio captured during a disconnection is buffered locally (up to 30 seconds) |
|  | - Buffered audio is replayed to the STT API once reconnected |
|  | - If reconnection fails after 5 minutes, the session is auto-stopped and the user is notified |

| US-07 ¦ App Stays Responsive During a Meeting |  |
| --- | --- |
| As a... | user running a 2-hour meeting |
| I want to... | have the desktop application remain responsive at all times while recording |
| So that... | the recording does not interfere with my other work on the same machine |
| AC | - Audio capture runs on a dedicated native thread, isolated from the UI thread |
|  | - The React UI maintains 60 fps during active transcription |
|  | - Total CPU usage attributable to the application does not exceed 8% on a modern 4-core machine during capture |
|  | - Total RAM usage does not exceed 200 MB during a 2-hour session |

## Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1.01 | The Tauri desktop shell shall provide a single-window UI with Record, Stop, and Settings controls | Must |
| FR-1.02 | The Rust capture layer shall capture system (loopback) audio and microphone audio as separate streams | Must |
| FR-1.03 | Both audio streams shall be mixed and resampled to 16 kHz mono PCM before transmission | Must |
| FR-1.04 | A WebRTC VAD implementation shall filter silence on 20 ms frames before transmitting audio | Must |
| FR-1.05 | Processed audio shall be sent over a secure WebSocket to the FastAPI gateway in 1-second payloads | Must |
| FR-1.06 | The FastAPI gateway shall proxy audio frames to the Deepgram Nova-2 streaming WebSocket API | Must |
| FR-1.07 | Deepgram transcript lines (including speaker labels) shall be broadcast back to the desktop client via WebSocket | Must |
| FR-1.08 | The UI shall render transcript lines in real time with a maximum display latency of 1.5 seconds | Must |
| FR-1.09 | Interim (partial) transcript results shall be visually distinguished from final results | Should |
| FR-1.10 | The WebSocket connection shall implement exponential backoff reconnection with a maximum retry of 5 minutes | Must |
| FR-1.11 | Up to 30 seconds of audio shall be buffered locally during a disconnection and replayed on reconnect | Should |
| FR-1.12 | macOS builds shall use ScreenCaptureKit for system audio; Windows builds shall use WASAPI loopback | Must |
| FR-1.13 | The application binary shall be signed for both macOS (Developer ID) and Windows (Authenticode) | Must |
| FR-1.14 | Audio capture shall run on a dedicated thread and shall not block the UI render loop | Must |
| FR-1.15 | The application shall request microphone and screen recording permissions at first launch and gracefully handle denial | Must |

## Definition of Done

|  | Definition of Done — Exit Criteria |
| --- | --- |
| ☐ | A macOS user can install the .dmg, open the app, click Record, join a Teams or Zoom meeting, and see live transcript lines appear within 1.5 seconds of speech |
| ☐ | A Windows user can perform the same flow using the .msi installer |
| ☐ | Speaker diarisation labels (Speaker 1, Speaker 2, etc.) appear alongside each transcript line |
| ☐ | VAD is confirmed active: network traffic analysis shows no audio sent during 10+ second silent intervals |
| ☐ | Simulated network drop test: app reconnects automatically and resumes transcription within 30 seconds |
| ☐ | 2-hour session test: CPU stays below 8% and RAM stays below 200 MB throughout |
| ☐ | CI pipeline produces signed .dmg and .msi builds from the main branch without manual intervention |
| ☐ | No crashes or audio glitches observed during a minimum 30-minute manual test session |
| ☐ | Code reviewed and merged to main; no critical or high-severity linting errors |
| ☐ | Unit tests cover VAD frame processing, PCM resampling, and WebSocket reconnection logic (minimum 70% coverage on those modules) |

| Phase 2 | Persistence & Authentication | Timeline Week 3 |
| --- | --- | --- |

Phase 2 adds the data backbone. Users get accounts, meetings are stored, and the app gains a history view. This phase unlocks everything that follows by establishing the data model for transcripts, segments, and meeting metadata.

## User Stories

| US-08 ¦ Create an Account and Log In |  |
| --- | --- |
| As a... | new user |
| I want to... | create an account with my email and password and log in to the application |
| So that... | my meeting history is securely associated with my identity and not accessible to others |
| AC | - A login / sign-up screen is shown on first launch before any recording functionality is accessible |
|  | - Users can register with email and password; a verification email is sent |
|  | - Users can log in with email and password; incorrect credentials show a clear error message |
|  | - JWT access tokens are stored in the OS credential store (Keychain on macOS, Credential Manager on Windows), not in plain files |
|  | - Sessions persist across application restarts without requiring re-login |
|  | - A Log Out option is available from the settings screen |

| US-09 ¦ View My Meeting History |  |
| --- | --- |
| As a... | returning user |
| I want to... | see a list of all my past recorded meetings in chronological order |
| So that... | I can easily find and revisit any previous meeting |
| AC | - A History view lists all meetings for the logged-in user, newest first |
|  | - Each entry shows: meeting title (auto-generated from date/time if none set), date, duration, and participant count |
|  | - Clicking a meeting opens its transcript and summary (if available) |
|  | - The list loads within 2 seconds for up to 100 meetings |
|  | - An empty state is shown with a helpful prompt when no meetings exist yet |

| US-10 ¦ Meeting Transcript is Saved Automatically |  |
| --- | --- |
| As a... | user who just finished a meeting |
| I want to... | have my meeting transcript saved automatically without any manual action |
| So that... | I never lose a transcript even if I close the app immediately after the meeting |
| AC | - Each transcript line is written to the database in real time as it arrives from the STT API (not only at meeting end) |
|  | - On meeting stop, any in-flight transcript lines are flushed and persisted before the session is marked complete |
|  | - The full transcript is retrievable from the database after application restart |
|  | - If the app crashes mid-meeting, already-persisted lines are retained and visible on next launch |

| US-11 ¦ Audio Recording is Archived |  |
| --- | --- |
| As a... | user who wants to replay a meeting |
| I want to... | have the audio recording of my meeting stored so I can replay it if needed |
| So that... | I can verify the transcript accuracy or share the recording with a colleague |
| AC | - At meeting end, the raw audio is compressed to MP3 (128 kbps) and uploaded to S3 asynchronously |
|  | - An audio player is available in the meeting detail view once the upload is complete |
|  | - Upload progress is visible in the UI; the UI remains usable during upload |
|  | - Audio files are stored under a path that includes the workspace ID and meeting ID |
|  | - A user can delete a meeting's audio recording independently of the transcript |

| US-12 ¦ Name and Tag a Meeting |  |
| --- | --- |
| As a... | user organising their meeting history |
| I want to... | give a meeting a custom title and optional tags after it ends |
| So that... | I can find specific meetings quickly without remembering the exact date |
| AC | - The meeting detail view includes an editable title field (default: auto-generated) |
|  | - Changes to the title are saved on blur or pressing Enter |
|  | - Up to 10 freeform tags can be added or removed from a meeting |
|  | - Tags are searchable in the history list (Phase 4 will add full semantic search) |

| US-13 ¦ Data is Private and Secure |  |
| --- | --- |
| As a... | user storing sensitive meeting content |
| I want to... | be confident that my meeting transcripts and audio are private and cannot be accessed by other users |
| So that... | I can trust the product with confidential business discussions |
| AC | - All API endpoints validate a JWT token and return 401 for unauthenticated requests |
|  | - Database queries are scoped by user ID; no cross-user data leakage is possible |
|  | - All data is transmitted over TLS 1.3; the app rejects HTTP connections |
|  | - S3 objects are not publicly accessible; all downloads are via pre-signed URLs with a 1-hour expiry |
|  | - Postgres and S3 data is encrypted at rest (AES-256) |

## Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-2.01 | The system shall provide user registration and login via WorkOS (email/password and Google OAuth at minimum) | Must |
| FR-2.02 | JWT access tokens shall be stored in the OS credential store; refresh tokens shall be rotated on each use | Must |
| FR-2.03 | All API endpoints shall be protected by JWT authentication middleware | Must |
| FR-2.04 | Each transcript line shall be persisted to the transcript_segments table in real time as it is received | Must |
| FR-2.05 | The meetings table shall store: id, user_id, title, status, started_at, ended_at, duration_seconds, speaker_count | Must |
| FR-2.06 | On meeting completion, a Celery task shall compress and upload the raw audio to S3 | Must |
| FR-2.07 | S3 objects shall only be accessible via pre-signed URLs with a maximum expiry of 1 hour | Must |
| FR-2.08 | A GET /meetings endpoint shall return paginated meeting history for the authenticated user | Must |
| FR-2.09 | A GET /meetings/:id endpoint shall return meeting metadata and all associated transcript segments | Must |
| FR-2.10 | A PATCH /meetings/:id endpoint shall allow updating the meeting title and tags | Must |
| FR-2.11 | A DELETE /meetings/:id/audio endpoint shall remove the S3 audio object without deleting the transcript | Should |
| FR-2.12 | All database queries shall be scoped by user_id; Row Level Security shall be enabled on all tables | Must |
| FR-2.13 | All data shall be transmitted over TLS 1.3; the server shall reject non-TLS connections | Must |
| FR-2.14 | Redis shall be used as the Celery broker for all background tasks | Must |
| FR-2.15 | A database migration system (Alembic) shall manage all schema changes in version control | Must |

## Definition of Done

|  | Definition of Done — Exit Criteria |
| --- | --- |
| ☐ | A new user can register, verify their email, log in, record a meeting, and see it appear in their history list — all without touching the database directly |
| ☐ | App restart test: a user logs in, records a meeting, closes the app, reopens it, and finds the full transcript intact in the history view |
| ☐ | Cross-user isolation test: user A cannot retrieve user B's meetings via the API (verified by sending user A's JWT with user B's meeting ID) |
| ☐ | S3 audio upload confirmed: MP3 file exists in S3 with correct path after a recorded session ends |
| ☐ | Pre-signed URL test: audio file is accessible via the pre-signed URL but returns 403 after the URL expires |
| ☐ | All Postgres tables have RLS policies enabled and verified via a direct DB query with a different user's role |
| ☐ | Alembic migration files exist for every schema change; a clean database can be created from scratch by running migrations |
| ☐ | API response time for GET /meetings is under 500 ms for a user with 100 meetings (measured with k6 or equivalent) |
| ☐ | All new API endpoints have integration tests covering success and authenticated/unauthenticated failure cases |
| ☐ | Celery worker is monitored via Flower dashboard; failed tasks are retried up to 3 times before dead-lettering |

| Phase 3 | LLM Summarisation | Timeline Week 4 |
| --- | --- | --- |

Phase 3 is where the product becomes genuinely useful. LangGraph orchestrates a map-reduce summarisation pipeline powered by Claude that transforms a raw transcript into structured intelligence: a narrative summary, key decisions, action items with owners and deadlines, and a topic breakdown.

## User Stories

| US-14 ¦ Receive a Summary When the Meeting Ends |  |
| --- | --- |
| As a... | meeting participant |
| I want to... | automatically receive a concise summary of the meeting as soon as it ends |
| So that... | I can share the outcomes with people who were not present without reading the full transcript |
| AC | - Within 60 seconds of clicking Stop, a summary appears in the meeting detail view |
|  | - The summary is written in clear, professional prose (not a list of bullet fragments) |
|  | - The summary correctly identifies the main purpose of the meeting and its outcome |
|  | - Summaries for meetings under 5 minutes are still generated (a single-pass summary, not map-reduce) |
|  | - A loading state ('Generating summary...') is shown while the LLM is processing |

| US-15 ¦ See Decisions Extracted from the Meeting |  |
| --- | --- |
| As a... | meeting participant |
| I want to... | see a list of decisions that were made during the meeting |
| So that... | I have a clear record of what was agreed without reading the entire transcript |
| AC | - The summary view includes a dedicated Decisions section |
|  | - Each decision is a single sentence describing what was agreed and by whom (if determinable) |
|  | - Decisions are numbered and extracted faithfully from the transcript — no hallucinated decisions |
|  | - If no decisions were made, the section states 'No decisions recorded' rather than being hidden |

| US-16 ¦ See Action Items with Owners and Deadlines |  |
| --- | --- |
| As a... | meeting participant or manager |
| I want to... | see a structured list of action items from the meeting, each with an owner and a deadline if mentioned |
| So that... | everyone knows what they are responsible for and by when, without a separate follow-up conversation |
| AC | - The summary view includes a dedicated Action Items section |
|  | - Each action item includes: description, owner (name or 'Unassigned' if not mentioned), and deadline ('No deadline set' if not mentioned) |
|  | - Action items are extracted faithfully; none are invented by the model |
|  | - Users can manually mark an action item as complete within the app |
|  | - Action items can be edited (owner, deadline, description) inline in the detail view |

| US-17 ¦ See a Topic and Time Breakdown |  |
| --- | --- |
| As a... | meeting facilitator |
| I want to... | see which topics were discussed and approximately how long was spent on each |
| So that... | I can improve future meeting agendas based on where time was actually spent |
| AC | - The summary view includes a Topics section listing 3–8 topics discussed |
|  | - Each topic shows an estimated duration in minutes |
|  | - Topics are ordered by the time they first appeared in the meeting |
|  | - The topic breakdown is generated from the transcript structure, not invented |

| US-18 ¦ Incremental Summaries for Long Meetings |  |
| --- | --- |
| As a... | user in a 2-hour strategy meeting |
| I want to... | receive the final summary quickly even for very long meetings |
| So that... | I am not waiting 5 minutes for summary generation after a 2-hour call |
| AC | - For meetings longer than 10 minutes, the system runs incremental chunk summaries every 5 minutes in the background during recording |
|  | - The final summary is produced by a reduce pass over the incremental summaries, not by re-processing the entire transcript |
|  | - The final summary generation time does not exceed 45 seconds for any meeting up to 3 hours long |
|  | - The quality of the final summary for a 2-hour meeting is comparable to that of a 30-minute meeting |

| US-19 ¦ Copy and Export the Summary |  |
| --- | --- |
| As a... | user who wants to share meeting outcomes |
| I want to... | copy the summary or export it as a formatted document |
| So that... | I can paste outcomes into an email, Confluence page, or Notion without reformatting |
| AC | - A 'Copy summary' button copies the full structured summary to the clipboard in Markdown format |
|  | - A 'Copy action items' button copies only the action items table to the clipboard |
|  | - An 'Export as .txt' option downloads a plain-text version of the summary |
|  | - The exported format is clean and professional — not raw JSON |

| US-20 ¦ Summary Quality is Consistent and Trustworthy |  |
| --- | --- |
| As a... | user relying on summaries for business decisions |
| I want to... | trust that the summary accurately reflects what was said and does not add, invent, or distort information |
| So that... | I can share summaries with confidence without cross-checking the full transcript every time |
| AC | - The LLM prompt explicitly instructs the model to only use information present in the transcript |
|  | - Hallucination guard: if the transcript is under 50 words, summarisation is skipped and a 'Recording too short to summarise' message is shown |
|  | - All generated summaries include a confidence footnote if the diarisation quality was low (e.g. fewer than 2 distinct speakers detected) |
|  | - A 'View transcript' link is always present alongside the summary for verification |

| US-21 ¦ Re-generate a Summary |  |
| --- | --- |
| As a... | user unsatisfied with the initial summary |
| I want to... | trigger a re-generation of the meeting summary |
| So that... | I can get a better result if the initial summary missed something important |
| AC | - A 'Regenerate summary' button is available in the meeting detail view |
|  | - Re-generation uses the same pipeline and replaces the previous summary |
|  | - A confirmation dialog warns the user that the current summary will be overwritten |
|  | - Re-generation completes within the same time bounds as the initial generation |

## Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-3.01 | A LangGraph graph shall orchestrate the full summarisation pipeline with nodes: chunk_buffer, incremental_summary, and final_reduce | Must |
| FR-3.02 | For meetings over 10 minutes, the system shall create one incremental summary per 5-minute transcript chunk during recording | Must |
| FR-3.03 | The final reduce pass shall synthesise all incremental summaries into a single structured output | Must |
| FR-3.04 | The LLM shall be Claude claude-sonnet-4-20250514 accessed via the Anthropic API | Must |
| FR-3.05 | The LLM output shall be validated as a structured JSON object matching the MeetingSummary schema | Must |
| FR-3.06 | The MeetingSummary schema shall include: summary (string), decisions (array), action_items (array with owner/deadline/description), topics (array with name/duration) | Must |
| FR-3.07 | A token budget guard shall reject any input exceeding 180,000 tokens and fall back to a chunked strategy | Must |
| FR-3.08 | The system prompt shall explicitly instruct the model to only use information present in the provided transcript | Must |
| FR-3.09 | If transcript length is under 50 words, summarisation shall be skipped and a status of 'too_short' recorded | Must |
| FR-3.10 | The final summary shall be stored in the meeting_summaries table linked to the meeting by foreign key | Must |
| FR-3.11 | Action items shall also be stored in a separate action_items table to enable future agent automation | Must |
| FR-3.12 | A PATCH /meetings/:id/action_items/:item_id endpoint shall allow updating owner, deadline, description, and completion status | Must |
| FR-3.13 | A POST /meetings/:id/summarise endpoint shall allow triggering a re-generation of the summary | Should |
| FR-3.14 | A GET /meetings/:id/export endpoint shall return a formatted plain-text version of the summary | Should |
| FR-3.15 | Final summary generation shall complete within 45 seconds for any meeting up to 3 hours in length | Must |

## Definition of Done

|  | Definition of Done — Exit Criteria |
| --- | --- |
| ☐ | End-to-end test: a 30-minute recorded meeting produces a summary with all four sections (summary, decisions, action items, topics) populated within 45 seconds of stopping |
| ☐ | End-to-end test: a simulated 2-hour meeting (injected transcript) produces a valid summary via map-reduce in under 45 seconds |
| ☐ | Schema validation: the JSON output from Claude matches the MeetingSummary schema on 20/20 successive test runs with varied transcripts |
| ☐ | Hallucination guard: a transcript with no decisions produces a Decisions section that states 'No decisions recorded', not invented content |
| ☐ | Faithfulness spot-check: 3 real meeting transcripts are manually reviewed; the summary, decisions, and action items are confirmed to contain no invented information |
| ☐ | Token guard: a transcript exceeding 180,000 tokens triggers the chunked fallback strategy without error |
| ☐ | Action item edit: a user can change the owner and deadline of an action item and the change persists after page reload |
| ☐ | Re-generation: clicking 'Regenerate summary' produces a new summary that replaces the previous one |
| ☐ | Export: the plain-text export contains all sections and renders cleanly when pasted into a Notion page |
| ☐ | LangGraph pipeline is observable: each node execution is logged with input/output token counts and duration |

| Phase 4 | Search, Teams & Polish | Timeline Week 5 |
| --- | --- | --- |

Phase 4 hardens the product for real-world use. Users get semantic search over their entire meeting history, the app ships as a polished signed binary with automatic updates, and the interface is refined based on the first real usage cycles.

## User Stories

| US-22 ¦ Search Across All My Meetings |  |
| --- | --- |
| As a... | user with many meetings |
| I want to... | search across all my past meeting transcripts and summaries using natural language |
| So that... | I can find what was said about a topic without remembering which meeting it was discussed in |
| AC | - A search bar is accessible from the History view |
|  | - Typing a query and pressing Enter returns ranked results within 2 seconds |
|  | - Results show the meeting title, date, and the most relevant excerpt from the transcript |
|  | - Search uses semantic similarity (vector search), not just keyword matching — a query for 'cost savings' also returns results mentioning 'budget reduction' |
|  | - Clicking a result opens the meeting detail view with the relevant passage highlighted |

| US-23 ¦ Filter Meeting History |  |
| --- | --- |
| As a... | user looking for a specific meeting |
| I want to... | filter my meeting history by date range, duration, and tags |
| So that... | I can quickly narrow down a list of hundreds of meetings to find the one I need |
| AC | - The History view has a filter panel with: date range picker, minimum/maximum duration slider, and tag multi-select |
|  | - Filters are applied in real time without page reload |
|  | - Active filters are visually indicated and can be cleared individually or all at once |
|  | - Filtered results are compatible with semantic search (filters are applied as pre-filters to the vector query) |

| US-24 ¦ Receive App Updates Automatically |  |
| --- | --- |
| As a... | user who installed the app weeks ago |
| I want to... | receive new versions of the application automatically without having to manually re-download and reinstall |
| So that... | I always have the latest features and security fixes without any effort |
| AC | - The app checks for updates on launch and once per day while running |
|  | - When an update is available, a non-intrusive banner appears with a 'Restart to update' option |
|  | - Updates are downloaded in the background and do not interrupt active recording sessions |
|  | - The update mechanism uses the Tauri updater with a self-hosted update manifest |
|  | - Downgrade protection: the app will not install a lower version number than the one currently installed |

| US-25 ¦ Customise Recording Settings |  |
| --- | --- |
| As a... | power user |
| I want to... | configure which audio sources are captured and the transcription language |
| So that... | I can optimise the transcript quality for my specific meeting setup |
| AC | - A Settings screen allows the user to select the audio input device (microphone) from a list of available devices |
|  | - The user can toggle system audio capture on or off independently of microphone capture |
|  | - The user can set the transcription language (defaults to auto-detect) |
|  | - Settings changes take effect at the start of the next recording session |
|  | - Settings are persisted locally and survive application updates |

| US-26 ¦ Meeting Participants are Listed |  |
| --- | --- |
| As a... | meeting organiser |
| I want to... | see a list of the distinct speakers detected in each meeting |
| So that... | I can quickly verify who was present and cross-reference action items with the right people |
| AC | - The meeting detail view includes a Participants section listing all speaker labels detected |
|  | - The user can rename a speaker label to a real name (e.g. 'Speaker 1' to 'Omar') |
|  | - Speaker name overrides are saved and applied retroactively to all transcript lines in that meeting |
|  | - Speaker names are local to each meeting (no global name learning in MVP) |

| US-27 ¦ Dark Mode Support |  |
| --- | --- |
| As a... | user who works in low-light environments |
| I want to... | have the application respect my operating system's dark mode preference |
| So that... | I can use the app comfortably during evening meetings without eye strain |
| AC | - The application detects the OS dark/light mode preference on launch |
|  | - All UI components render correctly in both light and dark mode with sufficient contrast (WCAG AA minimum) |
|  | - The mode switches dynamically if the user changes their OS preference while the app is open |
|  | - The user can override the OS preference with a manual toggle in Settings |

| US-28 ¦ Keyboard Shortcuts |  |
| --- | --- |
| As a... | power user |
| I want to... | use keyboard shortcuts to start and stop recordings and navigate between views |
| So that... | I can control the app without taking my hands off the keyboard during a meeting |
| AC | - Cmd/Ctrl+R starts a recording session |
|  | - Cmd/Ctrl+. stops a recording session |
|  | - Cmd/Ctrl+H opens the History view |
|  | - Cmd/Ctrl+F focuses the search bar |
|  | - All shortcuts are listed in a discoverable Keyboard Shortcuts panel (accessible via Cmd/Ctrl+?) |
|  | - Shortcuts do not conflict with common OS or browser shortcuts |

## Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-4.01 | A background Celery task shall generate a pgvector embedding for each transcript segment after a meeting ends | Must |
| FR-4.02 | Embeddings shall be stored in the transcript_segments table in a vector column (dimensions: 1536) | Must |
| FR-4.03 | A POST /search endpoint shall accept a natural language query, embed it, and return the top-10 semantically similar segments with meeting context | Must |
| FR-4.04 | Search results shall be returned within 2 seconds for a user with up to 500 meetings | Must |
| FR-4.05 | The search endpoint shall support pre-filtering by user_id, date range, and tags before the vector similarity query | Must |
| FR-4.06 | The Tauri updater shall check for new versions on launch and daily; updates shall be downloaded in the background | Must |
| FR-4.07 | CI shall publish a signed update manifest and binary assets to the update server on every release tag | Must |
| FR-4.08 | A settings schema shall be persisted locally using Tauri's store plugin and survive app updates | Must |
| FR-4.09 | The audio device selection shall enumerate available input devices via the native audio API | Must |
| FR-4.10 | Speaker label overrides shall be stored in a speaker_aliases table linked to meeting_id and original_label | Should |
| FR-4.11 | Speaker aliases shall be applied retroactively to transcript_segments on save | Should |
| FR-4.12 | The UI shall support light and dark modes driven by the OS preference, with a manual override setting | Must |
| FR-4.13 | Global keyboard shortcuts shall be registered at the OS level (not requiring the window to be focused) for Record and Stop | Should |
| FR-4.14 | The History view shall support server-side pagination with a maximum of 25 meetings per page | Must |
| FR-4.15 | Performance: pgvector HNSW index shall be created on the embedding column for sub-second query performance at scale | Must |

## Definition of Done

|  | Definition of Done — Exit Criteria |
| --- | --- |
| ☐ | Semantic search test: a query for 'budget concerns' returns meeting segments discussing 'financial risk' and 'cost overrun' in the top 5 results — not just exact keyword matches |
| ☐ | Search latency: 50 queries against a test database with 500 meetings all return results in under 2 seconds (measured with pytest-benchmark) |
| ☐ | Auto-update test: publishing a new release tag triggers CI to produce updated manifest; the running app detects the update within 24 hours and displays the update banner |
| ☐ | Settings persistence: changing the microphone device and language preference in Settings, then force-quitting and relaunching the app, confirms the settings are retained |
| ☐ | Dark mode: visual inspection confirms all screens render correctly and legibly in both light and dark mode on macOS and Windows |
| ☐ | Keyboard shortcuts: all 6 defined shortcuts work correctly when the app is the active window |
| ☐ | Speaker rename: renaming 'Speaker 1' to 'Omar' is reflected immediately in all transcript lines for that meeting |
| ☐ | HNSW index confirmed present on the embedding column via EXPLAIN ANALYZE on a vector similarity query |
| ☐ | Pagination: navigating pages in the History view works correctly; page 2 shows items 26–50 in the correct order |
| ☐ | All new features have corresponding unit or integration tests; overall test coverage remains above 70% |

| Phase 5 | Agent Integrations (MCP) | Timeline Weeks 6–8 |
| --- | --- | --- |

Phase 5 evolves Meeting Intelligence from a passive transcription tool into an active workflow automation platform. LangGraph agents connected via MCP take action on meeting outcomes: drafting follow-up emails, creating calendar events, pushing to CRMs, and syncing with task managers — all from a single post-meeting review screen.

All agent actions in Phase 5 require explicit user review and confirmation before being executed. The agent drafts and proposes; the user approves and sends. No action is taken automatically without user intent.

## User Stories

| US-29 ¦ Auto-Draft a Follow-Up Email |  |
| --- | --- |
| As a... | meeting organiser |
| I want to... | have a follow-up email automatically drafted from the meeting action items and decisions |
| So that... | I can send a professional recap to all attendees in 30 seconds instead of 10 minutes |
| AC | - After a meeting ends, the summary view includes a 'Draft follow-up email' button |
|  | - Clicking the button invokes a LangGraph agent that reads the summary and action items and drafts a professional email |
|  | - The draft appears in a review panel showing: to (editable), subject (editable), body (editable) |
|  | - The user can edit any part of the draft before sending |
|  | - Clicking 'Send' dispatches the email via the Gmail or Outlook MCP connector |
|  | - The sent email is logged against the meeting record |
|  | - If the user closes the panel without sending, no email is sent and no external action is taken |

| US-30 ¦ Create Calendar Events from Action Items |  |
| --- | --- |
| As a... | user with deadline-bearing action items |
| I want to... | have calendar events automatically created for action items that have a specific deadline |
| So that... | I do not forget commitments made in the meeting and they appear in my calendar automatically |
| AC | - In the action items list, each item with a deadline has a 'Add to calendar' button |
|  | - Clicking it opens a pre-filled event preview (title, date, description derived from the action item) |
|  | - The user can edit the event details and confirm |
|  | - On confirmation, the event is created via the Google Calendar or Outlook MCP connector |
|  | - A confirmation link to the created event is shown in the UI |
|  | - Action items without deadlines do not show the 'Add to calendar' button |

| US-31 ¦ Connect My Email and Calendar Accounts |  |
| --- | --- |
| As a... | new user setting up agent features |
| I want to... | connect my Google or Microsoft account to Meeting Intelligence in a secure, standard way |
| So that... | the app can access my email and calendar without me having to share my password |
| AC | - A Connections screen in Settings lists all available MCP integrations |
|  | - Each integration has a 'Connect' button that opens a standard OAuth 2.0 browser flow |
|  | - After authorisation, the connection is shown as active with the connected account name |
|  | - The user can disconnect any integration at any time, which revokes the stored token |
|  | - OAuth tokens are stored in the OS credential store, not in application files |
|  | - Connections are per-user and are not shared across accounts |

| US-32 ¦ Push Meeting Summaries to a CRM |  |
| --- | --- |
| As a... | sales representative or account manager |
| I want to... | automatically push client meeting summaries and action items to the relevant CRM contact or deal |
| So that... | the CRM is always up to date after client calls without manual data entry |
| AC | - A 'Log to CRM' button appears in the meeting summary view when a CRM integration is connected |
|  | - Clicking it invokes a LangGraph agent that reads the summary and suggests a CRM contact or deal to log against |
|  | - The user can confirm or change the suggested target record |
|  | - On confirmation, a note is created in the CRM with the summary and action items |
|  | - Supported CRMs in this phase: Salesforce, HubSpot (via MCP connectors) |
|  | - The log operation is confirmed in the UI with a link to the created CRM note |

| US-33 ¦ Create Tasks in a Project Management Tool |  |
| --- | --- |
| As a... | project manager |
| I want to... | have action items from the meeting automatically created as tasks in my project management tool |
| So that... | I do not spend 15 minutes after every meeting duplicating action items into Jira or Asana |
| AC | - A 'Create tasks' button appears in the action items section when a task tool integration is connected |
|  | - Clicking it shows a preview of the tasks to be created (one per action item), with assignee and due date pre-filled |
|  | - The user can deselect individual action items, edit task details, and choose the target project |
|  | - On confirmation, tasks are created via the Jira or Asana MCP connector |
|  | - Created tasks are linked in the action items list (with a link to the external task) |

| US-34 ¦ Enterprise SSO Login |  |
| --- | --- |
| As a... | enterprise user at a company that mandates SSO |
| I want to... | log in to Meeting Intelligence using my company's SSO provider (Okta, Azure AD, etc.) |
| So that... | I do not need a separate password and IT can manage my access centrally |
| AC | - The login screen includes a 'Sign in with SSO' option that accepts a company email domain |
|  | - The app redirects to the configured identity provider for authentication |
|  | - On successful SSO login, a user account is created or matched by email |
|  | - SSO is configured at the workspace level by an admin (not the end user) |
|  | - WorkOS handles SAML/OIDC federation; no custom IdP integration code is required |

| US-35 ¦ On-Premise STT for Enterprise Privacy |  |
| --- | --- |
| As a... | enterprise IT administrator |
| I want to... | configure the application to use a self-hosted STT engine so that no audio leaves the corporate network |
| So that... | the company can use Meeting Intelligence without violating its data residency and privacy policies |
| AC | - An admin settings panel allows selecting the STT provider: 'Deepgram (Cloud)' or 'Self-hosted (Faster-Whisper)' |
|  | - When self-hosted is selected, an endpoint URL field accepts the internal Faster-Whisper API address |
|  | - Audio is routed to the self-hosted endpoint instead of Deepgram with no other configuration changes |
|  | - The self-hosted endpoint is validated on save; an error is shown if the URL is unreachable |
|  | - Switching providers takes effect at the start of the next recording session |
|  | - The transcript quality (WER) is documented for both providers in the admin panel |

## Functional Requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-5.01 | An STTProvider interface shall abstract all STT provider implementations; switching providers shall require only a configuration change | Must |
| FR-5.02 | A Faster-Whisper STTProvider implementation shall support a configurable self-hosted endpoint URL | Must |
| FR-5.03 | A LLMProvider interface shall abstract all LLM integrations; the default implementation shall use the Anthropic Claude API | Must |
| FR-5.04 | WorkOS shall provide SSO/SAML support; workspace admins shall be able to configure a company domain for SSO login | Must |
| FR-5.05 | An MCP email agent LangGraph node shall produce a structured email draft from meeting_summary and action_items | Must |
| FR-5.06 | The email agent shall support Gmail and Outlook as send targets via their respective MCP connectors | Must |
| FR-5.07 | All agent-proposed actions (email send, event create, CRM log, task create) shall require explicit user confirmation before execution | Must |
| FR-5.08 | An MCP calendar agent node shall create a calendar event from an action item with a deadline on user confirmation | Must |
| FR-5.09 | A CRM agent node shall create a note in Salesforce or HubSpot via MCP connector on user confirmation | Should |
| FR-5.10 | A task agent node shall create tasks in Jira or Asana via MCP connector on user confirmation | Should |
| FR-5.11 | OAuth tokens for MCP integrations shall be stored in the OS credential store and refreshed automatically | Must |
| FR-5.12 | A DELETE /connections/:provider endpoint shall revoke the stored OAuth token and disconnect the integration | Must |
| FR-5.13 | Agent actions shall be logged in an agent_actions table with: user_id, meeting_id, action_type, status, created_at, payload | Must |
| FR-5.14 | All agent actions shall be idempotent — re-triggering the same action for the same meeting shall not create duplicates | Should |
| FR-5.15 | The LangGraph execution graph shall be exportable as a visual diagram for debugging and documentation purposes | Should |

## Definition of Done

|  | Definition of Done — Exit Criteria |
| --- | --- |
| ☐ | Email agent end-to-end: recording a meeting, clicking 'Draft follow-up email', reviewing the draft, and clicking Send results in a correctly formatted email in the recipient's inbox via Gmail |
| ☐ | Calendar agent end-to-end: an action item with a deadline generates a pre-filled event preview; confirming it creates the event in Google Calendar and a link appears in the UI |
| ☐ | No-action guard: closing the email draft panel without clicking Send results in zero emails sent and no external side effects (verified by checking Gmail sent folder) |
| ☐ | CRM log end-to-end: clicking 'Log to CRM' for a meeting creates a note in a HubSpot test account with the summary and action items |
| ☐ | Task creation end-to-end: selecting 3 action items and clicking 'Create tasks' creates 3 tasks in a Jira test project with correct titles, assignees, and due dates |
| ☐ | SSO: a WorkOS SSO connection is configured for a test domain; users with that domain are redirected to the IdP and land back in the app authenticated |
| ☐ | On-premise STT: a Faster-Whisper instance is pointed to in admin settings; a recording session routes audio to the local endpoint and produces a transcript without Deepgram being called (verified via network log) |
| ☐ | Token security: OAuth tokens are stored in OS credential store; no tokens are found in application log files or local storage |
| ☐ | Idempotency: clicking 'Draft follow-up email' twice for the same meeting does not send two emails; the second click opens the previously drafted email |
| ☐ | Agent action log: all 5 agent action types (email, calendar, CRM, task, export) are logged in the agent_actions table after each test execution |

# Appendix: Roles & Priority Glossary

## User Roles Referenced in This Document

| Role | Description |
| --- | --- |
| Meeting participant | Any person attending or recording a meeting. The primary end user. |
| Meeting organiser / facilitator | The person who scheduled the meeting and is responsible for follow-up. |
| Manager | A senior participant interested in action items and accountability. |
| Power user | A technically proficient user who wants to customise their experience. |
| New user | A user setting up the application for the first time. |
| Returning user | A user who has completed at least one meeting recording. |
| Sales representative | A user in a client-facing role who needs CRM integration. |
| Project manager | A user responsible for tracking and assigning tasks. |
| Enterprise IT administrator | A technical admin configuring SSO, data residency, and STT settings for an organisation. |

## Priority Levels

| Level | Definition |
| --- | --- |
| Must | Non-negotiable. The phase cannot be considered complete without this requirement. Maps to MoSCoW 'Must Have'. |
| Should | Important but not a hard blocker. Should be delivered in this phase unless a compelling reason prevents it. Maps to MoSCoW 'Should Have'. |
| Could | Nice to have. Included only if capacity allows. Can be deferred to the next phase without user impact. Maps to MoSCoW 'Could Have'. |

End of document.